# ANNEX B: TERMS OF REFERENCE

# for

Establishing Local Long-Term Arrangements (LTA) for Engineering Services in Moldova

- BACKGROUND

  - UNICEF Moldova Country Office is engaged in construction and rehabilitation activities, including latrines (toilets), hand-washing facilities, water systems infrastructure and sewerage treatments in 125 schools in rural and urban across Moldova.

  - In 2023, UNICEF Moldova was engaged in construction activities for a combined value of more than US$ 1 million. The estimated value of on-going and projected construction activities is estimated at US$ 4 million. These activities required engineering services, such as site assessment, designs and construction documents, site supervision during project execution, etc.

  - Within this context, UNICEF Moldova Country Office wishes to enter into non-exclusive LTA(s) for the procurement of engineering services, as required from time to time during the term of the LTAs. It will be a provision of such Arrangement(s), that UNICEF will not be committed to purchase any minimum quantity of these items, and that purchases will be made only if and when there is an actual requirement. UNICEF shall not be liable for any cost in the event that no purchases are made under any resulting LTA(s).

  - In cases in which the awarded LTAs are used by UNICEF offices in neighboring countries, the requesting UNICEF office will cover travel expenses (travel and accommodation) in addition to the unit costs of the engineering services required. The value of the travel expenses will be established prior signing the specific contract.

  - Other United Nations Agencies, Funds and Programmes shall be entitled to place orders under the prices and terms of this LTA. Orders placed by other United Nations entities constitute a contractual agreement between the contractor and the ordering United Nations entity. UNICEF will not be a contractual party to these orders and has therefore no obligations or liabilities for orders not issued by UNICEF.

- SCOPE OF SERVICES

  - The scope of services is divided into 2 lots: (Lot 1) main engineering services, which are typically used in most UNICEF construction activities, and (Lot 2) supplementary technical services referring to specialized engineering services that shall be required only for specific construction activities.

  - Below are the main engineering services to be provided. Each service is described in detailed in Section 3 Expected Deliverables.

- Site Assessment

- Design and Technical Documents

- Technical Support to Procurement

- Quality Assurance and Site Supervision

  - The awarded LTA holders are expected to be able to offer the supplementary technical services listed below for construction projects with high degree of technical requirements, such as large water treatment facilities, etc.:

- Advanced Topographical Surveys

- Advanced Geotechnical Surveys

- Advanced Architectural Services

- Advanced Building Design Services

- Blast Design and Seismic Analysis

- Social and Environmental Screening

- Project Management

- Drawing Illustrations

- EXPECTED DELIVERABLES

  - The table below describes in detail each required engineering service, including tasks and expected deliverables. Payments will be based on satisfactory completion of deliverables.

  - Deliverables shall be submitted to UNICEF in electronic format (drawings in AutoCAD and PDF) and hard copies printed in an appropriate scale.

Table 1: Services, Tasks and Deliverables

| # | Service Descriptions | Tasks | Deliverables |
| --- | --- | --- | --- |
| Lot 1 | Main Engineering Services | Typically used in most of UNICEF construction activities. |  |
| 1- | Site Assessment Evaluation of site characteristics and preparation of detailed analysis with recommendations for design and implementation. | Assessment of existing buildings Verify structural integrity and functionality of existing construction, finish quality, accessibility level, accuracy of as-built drawings, and if not available, prepare architectural drawings of existing buildings. | Detailed report approved by UNICEF with site layout, collected data, as-built drawings, building(s) and site analysis and recommendations. |
|  |  | Assessment of sites for new construction Conduct site surveys (topographical, geotechnical and engineering); verify land legal status and construction laws. |  |
|  |  | Soil investigation Check the site topography for surface and subsurface exploration. Subsurface exploration involves soil sampling and laboratory tests of samples retrieved. | Detailed report approved by UNICEF on soil investigation. |
| 2- | Design and Technical Documents Development of construction technical documents, and obtaining necessary construction permits, if required. | Conceptual design Produce design sketches that comply with site conditions, criteria, performance standards, accessibility requirements; formulate and evaluate design options; develop conceptual design for the “passed-screening” option. | Feasibility report approved by UNICEF includes design criteria, options' analysis and conceptual design drawings. |
|  |  | Architectural design Develop architectural design in 2 stages: a) Preliminary design based on approved conceptual design, and b) Detailed design with finish materials’ specifications. | Full set of architectural drawings with specifications, approved by UNICEF. |
|  |  | Structural design Develop structural design in 2 stages: a) Preliminary design based on approved architectural design, and b) Detailed design with technical specifications and design analysis. | Full set of structural drawings, specifications, calculations and design analysis, approved by UNICEF. |
|  |  | Building service design Develop design of indoor and outdoor plumbing, water supply, sanitary, electrical services in 2 stages: a) Preliminary design based on approved architectural design, and b) Detailed design with technical specifications and design analysis. | Full set of building service drawings, specifications, calculations and design analysis, approved by UNICEF. |
|  |  | Bid technical documents Prepare Bill of Quantities (BoQs) and confidential cost estimate; and compile all technical documents (design drawings, specifications and bill of quantities). | BoQs for repairs, rehabilitation and/or new construction approved by UNICEF. |
|  |  |  | Confidential cost estimates. |
|  |  | Permitting and declaration Compile technical and administrative documents required for requesting permit and declaration, and obtain necessary construction permits and declaration for each construction work from Authority. | Original copy of permit(s) officially authorized by Authority. |
| 3- | Technical Support to Procurement Assisting UNICEF in the solicitation process and the selection of qualified construction companies. | Pre-qualification of contractors Assist UNICEF in the evaluation and pre-qualification of contractors. | Report includes a shortlist of pre-qualified contractors approved by UNICEF. |
|  |  | Bidders’ conference Attend bidders’ conference with Potential Bidders; respond to their technical queries and questions. | Report includes answers to all technical queries and questions of Potential Bidders during the bidding process. |
|  |  | Technical evaluation Assist in the evaluation of technical proposals, visits to bidders’ offices and relevant projects, verification of references, etc. | Evaluation report approved by UNICEF includes scores and remarks on each technical sub-criterion. |
| 4- | Quality Assurance and Site Supervision Technical oversight of ongoing construction activities to ensure compliance with specifications and signed contract and provide advice to UNICEF on any potential risks related to timeline, budget and quality of works, including responsabil tehnic, as per national legislation) | Quality assurance Undertake quality assurance and quality control plans and related procedures; review and approve contractor’s construction schedule, detailed designs, shop and as-built drawings; inspect material sources and materials’ tests. Site supervision Assist in project’s start-up; inspect and monitor time, progress, cost, quality and quantity of works and other agreed targets; approve workmanship and materials; certify payments and assist UNICEF in the control of variation orders; document project records that provide the necessary evidentiary and analyses in case of claims and disputes; ensure that works are executed in accordance with local Laws and regulations, national and international health and safety standards, quality standards and signed contract; liaise and co-ordinate with local authorities, if required; issue the Certificates of Partial, Substantial and Final Completion of works; prepare monthly progress reports and final narrative report; approve as-built drawings and Preventative Maintenance Manual. In case greening certification is pursued, engage with the Inclusive & Sustainable Operations team for guidance. | Reports approved by UNICEF based on site visits. |
| Lot 2 | Supplementary Technical Services | Advanced engineering services required only for specific construction activities. |  |
| 1- | Advanced Topographical Surveys Prepared by a Land Surveyor with min 8-year relevant experience. | Establish Permanent Ground Markers on the site and prepare a detailed topographical survey and drawings with photographic documentation. | Detailed report approved by UNICEF with conclusions and recommendations. |
| 2- | Advanced Geotechnical Surveys Prepared by a Geotechnical Engineer with min 8-year relevant experience. | Provide detailed soil characteristics, bearing capacity, ground water level, depth of bedrock, soil layers and soil contamination; assess the potential for aggressive attack by the soil on concrete and steel; provide study on seismic vulnerability and underlying ground conditions. | Detailed investigation report approved by UNICEF with conclusions and recommendations. |
| 3- | Advanced Architectural Services Prepared by an Architect with min 8-year relevant experience. | Identify project requirements and constraints; prepare summary report and concept design based on collected data, climate information, national and local Bylaws, best practices, permit requirements, accessibility requirements, project information, etc.; develop project design in 2 stages: preliminary and detailed with cost estimates; provide specifications for works and finishes; ensure design is compliance with national and international health and safety standards, environmental sustainability and internationally recognized quality standards. | Detailed design drawings in appropriate scale approved by UNICEF with finish specifications |
| 4- | Advanced Building Service Design Preparing and/or reviewing advanced designs for specific projects and/or systems (e.g. large-span steel structures, cold-room stores, renewable power sources), prepared by a Specialized Engineer (Structural, Electro-mechanical, IT, environmental, etc.) with min 8-year relevant experience. | Structural and civil works Collect data from topographical, geotechnical, utilities surveys and seismic design considerations; prepare options layouts with cost estimates; develop detailed structural and civil design for the selected alternative with structural analysis and calculations. | Detailed design drawings in appropriate scale approved by UNICEF with material/equipment specifications including complete analysis and calculations. |
|  |  | Electro-mechanical works HVAC and extraction system; automated elements; water pumps, well and water purification systems; waste management and environmental efficiency systems; backup power and energy supply; energy distribution systems; solar power design; fire detection and suppression systems; security and building control systems; ICT networks; lightning protection; refrigeration and cold room design; water drainage and plumbing; carbon emission and reduction. Greening/eco-efficiency and accessibility works Ensure compliance with the prescribed greening and accessibility requirements; include relevant design requirements and specifications in the construction documents. |  |
|  |  | Technical peer review Check compliance of existing technical documents with requirements and deliverables; ensure completed works are able to perform satisfactorily under the expected conditions of use; ensure Health and Safety required by local practice are in place and recorded; check compliance with relevant national/international codes, standards and regulatory requirements; confirm appropriate surveys were carried out; confirm constructability and maintainability considerations are in place; ensure cost-effectiveness; verify interdisciplinary design reviews are carried out. | Detailed report approved by UNICEF with conclusions and recommendations. |
| 5- | Blast Design and Seismic Analysis Ensuring design compliance with anti-blast and seismic standards for specific projects (e.g. located in areas exposed to explosions, in high-risk seismic zones), prepared by a Specialized Engineer with min 8-year relevant experience. | Blast design Conduct vulnerability assessment; identify explosive threats and level of protection; determine air-blast parameters and building performance in response to the identified threats; develop mitigation measures and recommendations; discuss with UNICEF scope of works, logistics, approach and timing. Seismic analysis Collect data from building planning and control records, site geotechnical records, area seismic activity records, local drainage records and any as-built information on the subject buildings; conduct surveys and testing; undertake Tier level 1 to 3 reviews; prepare a conclusive assessment report. | Detailed analysis report approved by UNICEF with conclusions and recommendations. |
| 6- | Social and Environmental Screening Ensuring sustainable development and providing direction for the management of social and environmental risks, prepared by an Environmental Scientist with min 8-year relevant experience. | Assess social and environmental risks and impacts associated with each of the following standards: labor and working conditions; resource efficiency and pollution prevention; community health, safety and security; land acquisition and involuntary resettlement; biodiversity conservation and sustainable management of living resources; indigenous people; cultural heritage; climate-resilient development. Determine the level of risk; develop a risk management plan. | Detailed analysis report approved by UNICEF with conclusions and recommendations including Risk Management Plan. |
| 7- | Drawing Illustrations Prepared by a Junior Draughtsman with 3-year experience. | Support team to develop design drawings by using AutoCAD, 3D illustrations, etc. | Complete design drawings approved by UNICEF. |

*  Including specific work practices, methods and events, lists of all procedures applicable to the project, audit plan, management review, performance indicators, allocation of resources, responsibilities and authority for all phases of the work, control of non-conformances, lessons learned continual improvement, QA/QC organization.

- ELIGIBILITY AND QUALIFICATIONS

  - The Potential Bidders are eligible to submit complete proposals for one or both lots of the services included in Section 3 Expected Deliverables, and their submission will be taken into consideration in the proposal’s evaluation process.

  - The LTA holder(s) is expected to assign or deploy adequate qualified staff to undertake the specific engineering services requested.

  - The Potential Bidder shall provide all the information and documentation requested in this section with its Proposal. Failure to submit the information below will disqualify the Potential Bidder.

  - Documents to be submitted in the Technical Proposal:

- The Potential Bidder must be registered as an engineering firm in Moldova. Technical Proposals shall include copies of original documents defining the constitution or legal status of the company, place of registration, and principal place of business; written power of attorney of the signatory of the nominated person to commit the LTA.

- Copy of curriculum vitae (Maximum two (2) pages) of key personnel involved in providing the specific service, such as chartered civil engineer as project manager and resident civil engineers. UNICEF may conduct reference checks on the key personnel during the evaluation process.

- Reports on the financial standing of the Potential Bidder, such as profit and loss statements and auditor’s reports for the past three years.

  - The Potential Bidder must provide sufficient information in their proposal to demonstrate compliance with the requirements defined by UNICEF. The forms listed below contains the eligibility and minimum qualifying criteria that UNICEF will use to evaluate proposal for the award of LTA(s).

- Mandatory information to be submitted in the Technical Proposal (ANNEX C):

- Form 1: Technical Proposal Submission

- Form 2: Technical Proposal Letter

- Form 3: Potential Bidder’s General Information

- Form 4: Potential Bidder’s Contact Details

- Form 5: List of Completed Similar Services Undertaken the Last 3 Years

- Form 6: List of Similar Services in Hand

- Form 7: List of Proposed Key Personnel

- Form 8: CV of the Proposed Team

- Form 9: List of Office Equipment, Engineering Instruments and Design Software

- Form 10: Potential Bidder’s Financial Information/ Adequacy of Working Capital

- Form 11: Summary of Service Values Undertaken the last 3 Years

- Form 12: List of Current Litigations

- Information to be submitted in the Price Proposal (ANNEX D):

- Form 13: Price Proposal Letter

- Form 14: Price Proposal Submission

  - The Proposals prepared by Potential Bidders and all correspondence and documents relating to the Proposals exchanged by Potential Bidders and UNICEF shall be written in the [English] language.

  - Errors in the Proposals

- Bidders are expected to examine all instructions and documentation of the RFP. Failure to do so will be at Bidders’ own risk.

- In the event of any discrepancy between the copies of the Proposals submitted as hard copies, the original shall govern. The original and each copy of the Technical and Price Proposals shall be prepared in indelible ink and shall be signed by the authorized Contractor’s representative.

- The Proposal shall contain no interlineations or overwriting except as necessary to correct errors made by the Bidders themselves. Any such correction shall be initialled by the person or persons signing the Proposal.

  - The following criteria will be considered for selection of Potential Bidders for the award of LTA:

- The capacity of the engineering firm to manage multiple assignments at different geographical locations.

- The engineering firm has demonstrable capacity (staff, equipment, logistics, finance) in similar types of assignment.

- The Potential Bidder must have wide range of experience and technical expertise in the field of construction engineering consultancy (at least 5 years).

- The Potential Bidder must be well informed of the construction engineering context of Moldova and is very familiar with the Moldova National Building Code.

- The working experience with international and UN Organizations will be preferable.

  - The LTA holder should be able to involve the following key personnel for UNICEF projects, as required:

▪	Project Manager (full-time) with 8-year experience in the domain.

- Technical Supervision Specialist (Responsabil Tehnic) with 10 years relevant experience

- Resident Civil Engineer (full-time) with min. 5-year experience in site supervision.

▪	Architect (full-time) with 6-year experience in the domain.

▪	Structural/Civil Engineer (part-time) with 5-year experience in the domain.

▪	Electromechanical Engineer (part-time) with 5-year experience in the domain.

▪	Water and sanitation Engineers:

- for design of the indoor WASH installations and networks (part-time) with 2-year experience in the domain.

- For design of installations, external networks and sanitation solutions (part-time) with 2-year experience in the domain.

▪	Heating, ventilation and air conditioning Engineer (part-time) with 5-year experience in the domain.

▪	Related installations Engineer (part-time) with 2-year experience in the domain.

▪	Gas supply Engineer (part-time) with 2-year experience in the domain.

▪	Topographer (part-time) with 2-year experience in the domain.

▪	Engineer geologist (part-time) with 2-year experience in the domain.

▪	Interior designer (part-time) with 5-year experience in the domain.

▪	Landscape designer (part-time) with 2-year experience in the domain.

▪	BoQ specialist (part-time) with 5-year experience in the domain.

- EVALUATION PROCESS AND METHOD

  - Following closure of the RFP, Technical Proposals will be evaluated by the evaluation team. The evaluation will be restricted to the contents of the Technical Proposals and the reference checks.

  - UNICEF will first evaluate the completeness and responsiveness of Proposals in relation to:

- The sealed double envelope system is followed (Technical Proposal and Price Proposal are submitted in separate sealed envelopes each)

- Submission of all document requested in Section 4.4 and all information requested in Section 4.5.

- The Technical Proposal letter is duly signed (Form 2)

  - Proposals that fail to comply with the above will be disqualified and will not be given further consideration.

  - UNICEF will then evaluate the technical merits of each Technical Proposal using the rating system in Table 2 below.

  - A maximum of 70 points will be assigned to the Technical Proposals. Technical Proposals receiving 49 points (70%) or higher will be considered technically responsive. Non-technically compliant and non-responsive Proposals will not be given further consideration.

Table 2: Technical Evaluation Criteria

| CRITERIA | MAXIMUM POINTS |
| --- | --- |
| TECHNICAL EVALUATION | 70 |
| - Firm’s Profile - Number of years as an engineering firm providing similar services; - Proven experience in the country and nearby countries, if any; - Size and structure of the firm; - Type and range of similar services previously provided (e.g. assessment of an existing building, seismic analysis and vulnerability checking, topographical survey and sub soil investigation, building architectural design, site supervision and quality assurance for construction project). | 10 |
| - Firm’s Experience - List of services of similar nature completed in past three (3) years inside and outside the country with references; - List of on-going services of similar nature with reference; - Type of clients to whom the services were provided (Government, private sector, others); - Work experience with the United Nations’ Organizations or other international entities; | 25 |
| - Resources (key personnel and equipment) - List of key personnel proposed for the management team of design phase including CVs, years of experience in similar services (proof required), education degree certificate and valid certification, ToR for the position; - List of key personnel proposed for the management team of site supervision phase including CVs, years of experience in similar services (proof required), education degree certificate, ToR for the position; - List of essential support staff; - List of office equipment, engineering instruments and design software owned by the firm. | 25 |
| - Financial Capacity - Working capital; - Provision of Audited Financial Reports for the last three (3) years; - Summary of project values for the last three (3) years. | 10 |

  - UNICEF will evaluate the Price Proposals that pass the technical evaluation. The total number of points allocated for the Price Proposal is 30 points. An independent evaluation of Price Proposals will be conducted for each lot based on a comparison of costs submitted by Bidders. The maximum number of points will be allocated to the Proposal with the lowest price. All other Price Proposals shall receive points in inverse proportion to the lowest price.

  - The recommendation for the award of LTA(s) will be based on the Best Value for Money principle. The Proposal(s) obtaining the highest cumulative score(s) (Technical + Commercial) will be recommended for the award.

  - UNICEF reserves the right to make multiple arrangements for any service(s) where UNICEF considers it to be in its best interest to do so.

  - UNICEF reserves the right to make arrangements for one lot or both with the engineering firm where UNICEF considers it to be in its best interest to do so.

- INDICATIVE PERIOD

  - The LTA will be signed for a period of 3 years and may be extended for another term of two years.

  - Each assignment under the LTA must be completed within the specific deadline of each contract.

# ANNEX C: TECHNICAL PROPOSAL FORMS

The following Forms and information there within are considered an integral part of this submission and must be provided for the Proposal to be considered. The information should be provided according to the sample format.

Form 1: Technical Proposal Submission

This PROPOSAL FORM must be completed, signed and returned to UNICEF. Proposal must be made in accordance with the instructions contained in this Request for Proposal.

INFORMATION

Any request for information concerning this invitation, must be forwarded in writing by email or by fax, to the person who prepared this document, with specific reference to the RFP number.

DECLARATION

The undersigned, having read the Terms of Reference, the UNICEF Contract for Engineering Services, and RFP# LRPS-2023-9187412 set out in the attached document, hereby offers to supply the services specified in Terms of Reference at the price or prices quoted in the Schedule of Prices, in accordance with the specifications stated and subject to the Terms and Conditions set out or specified in the RFP#LRPS-2023-9187412

Name of authorized representative: 	_______________________________________

Title:						_______________________________________

Signature:					_______________________________________

Date:						_______________________________________

Supplier Name:				_______________________________________

Postal Address:				_______________________________________

Telephone No.:				_______________________________________

Fax No.:					_______________________________________

Email Address:				_______________________________________

Validity of Offer (not less than 90 days):	_______________________________________

Currency of Offer:				_______________________________________

Form 2: Technical Proposal Letter

Date: ___________

To: 	UNICEF Moldova, 131, 31 August 1989, MD-2012, Chisinau, Moldova

Dear Madam/Sir,

We, the undersigned, offer to provide engineering services in Moldova under Long Term Arrangement (LTA) in accordance with your Request for Proposal RFP#LRPS-2023-9187412 dated 07  December 2023 and our Proposal dated [---------------]. We are hereby submitting our Proposal, which includes this Technical Proposal and a Price Proposal sealed under separate envelopes.

If negotiations are held during the period of validity of the Proposal, we undertake to negotiate based on the proposed staff. Our Proposal is binding upon us and subject to the modifications resulting from LTA negotiations.

We understand that you are not bound to accept any Proposal you receive.

Yours sincerely,

Authorized Signature:

Name and Title of Signatory:

Name of Construction Company

Address:

Form 3: Potential Bidder’s General Information

| Potential Bidder General Information |  |  |
| --- | --- | --- |
| Description | Information | Remarks |
|  | (to be filled by the Potential Bidder) |  |
| Registration number |  |  |
| Grade |  |  |
| Specialty |  |  |
| Expiry Date |  |  |
| Legal Status |  | Provide certified copies of Registration |
| VAT Registration Nr. |  |  |
| UNGM Registration Nr. |  |  |

Form 4: Potential Bidder’s Contact Details

| Name and Title of Contact Person |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Address of Contact Person |  |  |  |  |  |
| Telephone/Cell number of Contact Person |  |  |  |  |  |
| Email of Contact Person |  |  |  |  |  |

Form 5: List of Completed Similar Services Undertaken the Last 3 Years

Please provide copies of signed Contracts and Certificates of final completion for each completed service.

| Completed Services |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Employer name & contact details |  | Description of Services | Start date | End date | Value |

Form 6: List of Similar Services in Hand

Please provide copies of signed Contracts for each service in hand.

| Completed Services |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Employer name & contact details |  | Description of Services | Start date | Expected end date | Value |

### Form 7: List of Proposed Key Personnel

Qualifications and experience of key management and technical personnel proposed for the required services. Signed CVs (Max. two (2) pages) and education degree certificate of all proposed key staff must accompany the submission, and it should be noted that substitution of staff during Project implementation shall be subject to the approval of UNICEF. (Key Personnel of all sub-Contractors must also be listed along with the name of the sub-Contracting Companies). A detailed organization chart of the company, including the location and staffing of existing offices must also be attached to the offer.

| Management Key Staff |  |  |
| --- | --- | --- |
| - Key Professionals for Design Stage |  |  |
| Name | Position | Task |
| - Key Professionals for Site Supervision Stage |  |  |
| Name | Position | Task |
| - Support Staff |  |  |
| Name | Position | Task |

### Form 8: CV of the Proposed Team

CV for each category of the services bidding for.

| Position Title and No. | [e.g.,TEAM LEADER] |
| --- | --- |
| Name of Expert: | [Insert full name] |
| Date of Birth: | [day/month/year] |
| Country of Citizenship/Residence |  |

Education: List in reverse order starting with highest degree obtained up to Graduate Degree, the university/ institution or other specialized education, giving the following details:

| S. No. | Degree/Diploma/Certificate obtained | Name of University/ Institution | Duration (mm-yyyy) |  |
| --- | --- | --- | --- | --- |
|  |  |  | From | To |

Employment record relevant to the services: Starting with present position, list in reverse order. Please

provide dates, name of employing organization, titles of positions held, types of activities performed and

location of the service, and contact information of previous clients and employing organization(s) who

can be contacted for references. Past employment that is not relevant to the service does not need to be included.

| Period | Employing organization and your title/position. | Contact information for references | Summary of activities performed relevant to the Assignment |
| --- | --- | --- | --- |
| [e.g., May 2005-present] | [e.g., Ministry of ……, staff/advisor/consultant to… | Tel………/e-mail……; Mr. xxxxx, [deputy director] |  |

Membership in Professional Associations:

1.

2.

List of papers published in your name in peer reviewed/national/international journals:

1.

2.

Proficiency in Language Skills (indicate only languages in which you can work i.e. read, write, speak):

| Languages | Read |  | Write |  | Speak |  | Understand |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Not |  | Not |  | Not |  | Not |
|  | Easily | Easily | Easily | Easily | Easily | Easily | Easily | Easily |
| English |  |  |  |  |  |  |  |  |
| Romanian |  |  |  |  |  |  |  |  |
| Others (specify) |  |  |  |  |  |  |  |  |

Expert’s contact information: (e-mail …………………., phone……………)

### Form 9: List of Office Equipment, Engineering Instruments and Design Software

| Office Equipment, Engineering Instruments and Design Software |  |  |  |
| --- | --- | --- | --- |
| - Office Equipment |  |  |  |
| Description | Quantity | Brand, Model, Specifications |  |
| - Engineering Instruments |  |  |  |
| Description | Quantity | Brand, Model, Specifications | Owned/Rented |
| - Design Software |  |  |  |
| Name | Version | Utilization |  |

Form 10: Potential Bidder’s Financial Information/ Adequacy of Working Capital

IMPORTANT: Please provide attached copies of Audited Financial Reports for the last three (3) years.

| Adequacy of Working Capital |  |  |  |
| --- | --- | --- | --- |
| Source of credit line |  | Amount | Remarks |
|  |  |  | Provide documentary evidence |
| Total: |  |  |  |

Form 11: Summary of Service Values Undertaken the Last 3 Years

| Service Values for the Last 3 Years |  |  |  |  |
| --- | --- | --- | --- | --- |
| Employer name & contact details |  | Description of Services | Duration | Value |
| Total: |  |  |  |  |

Form 12: List of Current Litigations

Please provide information on any current litigation in which the Firm(s) is involved.

| Other Party(ies) | Cause of Dispute | Amount Involved |
| --- | --- | --- |

# ANNEX D: PRICE PROPOSAL FORMS

Form 13: Price Proposal Letter

Date: ___________

To: 	UNICEF Moldova, 131, 31 August 1989, MD-2012, Chisinau, Moldova

Dear Madam/Sir,

We, the undersigned, offer to provide engineering services in Moldova under Long Term Arrangement (LTA), as specified in the Annex B, following your Request for Proposal RFP# LRPS-2023-9187412 dated 7 December 2023 and our Technical Proposal in the Annex C for [to be included the LOTS].

Our Price Proposal is outlined as per Form 14. This amount is inclusive of all employee-related taxes payable by the company under the applicable law.

Our Price Proposal shall be binding on us subject to the modifications resulting from Contract negotiations, up to the expiration of the validity of the Proposal.

We understand that you are not bound to accept any Proposal you receive.

Yours sincerely,

Authorized Signature:

Name and Title of Signatory:

Name of Construction Company

Address:

Form 14: Price Proposal Submission

| Services | Unit | Unit Cost MDL* |
| --- | --- | --- |
| Lot 1 MAIN ENGINEERING SERVICES |  |  |
| - Site Assessment |  |  |
| - Assessment of existing buildings: Detailed report with site layout includes collected data, as-built drawings, building(s) analysis and recommendations. | Per site |  |
| - Assessment of sites for new construction: Detailed report with site layout includes collected data, site analysis and recommendations. | Per site |  |
| - Soil investigation: Detailed report on soil investigation. | Per site |  |
| - Travel costs: to and from individual sites | Per site |  |
| - Design and Technical Documents |  |  |
| - Conceptual design: Feasibility report includes design criteria, options' analysis and concept design drawings. | Per project |  |
| - Architectural design: Full set of architectural drawings include master plan, layout, plans, sections, elevations, 3D images, details and finishes with technical specifications. In case of prototype design, UNICEF will pay for the design of the building no matter how many times this building is going to be repeated. | Square meter |  |
| - Structural design: Full set of structural drawings include foundation details, structural design and details with technical specifications and structural analysis. In case of prototype design, UNICEF will pay for the design of the building once no matter how many times this building is going to be repeated. | Square meter |  |
| - Building service design: Full set of building service drawings include plumbing, sanitary, electrical with technical specifications and calculation analysis. In case of prototype design, UNICEF will pay for the design of the building once no matter how many times this building is going to be repeated. | Square meter |  |
| - Bid Technical Documents: |  |  |
| - Bill of Quantities for repairs and rehabilitation. | Per project |  |
| - Bill of Quantities for simple new construction of single or two storey(s) including civil works and building services. | Per project |  |
| - Bill of Quantities for new construction of four-storey building including civil works and building services. | Per project |  |
| - Bill of Quantities Cost Estimation by an Engineer | Per project |  |
| - Permitting: Original copy of permit(s) officially authorized by Authority. | Per site |  |
| - Technical Support to Procurement |  |  |
| - Pre-qualification of contractors: Report includes a shortlist of pre-qualified contractors | Per contractor |  |
| - Bidders’ conference: Report includes answers to all technical queries and questions of Potential Bidders during the bidding process. | Per bidding |  |
| - Technical evaluation: Evaluation report includes scores and remarks on each technical sub-criterion. | Per bidding |  |
| - Quality Assurance and Site Supervision |  |  |
| - Site visit report for sites within 100 km from Chisinau (all costs included) | Per visit |  |
| - Site visit report for sites more than 100 km from Chisinau (all costs included) | Per visit |  |
| - Monthly report for sites within 100 km from Chisinau (all costs included except travel costs) | Per month |  |
| - Monthly report for sites more than 100 km from Chisinau (all costs included except travel costs) | Per month |  |

| Services | Unit | Unit Cost MDL |
| --- | --- | --- |
| Lot 2 SUPPLEMENTARY TECHNICAL SUPPORT |  |  |
| - Advanced Topographical Surveys: Land Surveyor, degree qualified (surveying) with min 8-year relevant experience. | Per day |  |
| - Advanced Geotechnical Surveys: Geotechnical Engineer, degree qualified (geotechnical engineering) with min 8-year relevant experience. | Per day |  |
| - Advanced Architectural Services: Architect, degree qualified (architecture) with min 8-year relevant experience. | Per day |  |
| - Advanced Building Service Design: Specialized Engineer, degree qualified with min 8-year relevant experience. | Per day |  |
| - Blast Design and Seismic Analysis: Specialized Engineer, degree qualified with min 8-year relevant experience. | Per day |  |
| - Social and Environmental Screening: Environmental Scientist, degree qualified (Environmental Science) with min 8-year relevant experience. | Per day |  |
| - Project Management: Project Manager, degree qualified (Engineering Science or Architecture) with min 10-year experience of managing design and planning of construction projects. Chartered professional and registered with internationally recognized trade body. | Per day |  |
|  | Per month |  |
| - Drawing Illustrations: Junior Draughtsman with relevant technical qualifications and 3-year experience. | Per day |  |

* Please use separate price proposal forms if offered prices differ across regions (Northern, Central, Southern)

UNICEF will assume that the bidders will have factored in its offer all causes that may have an influence on the prices. Therefore, the costs indicated above should include all costs and benefits related to labor, including but not limited to:

- Head office overhead charges;

- Travel expenses to remote sites except for services provided under Section B, 7. Project Management;

- Time lost due to inclement weather;

- Bonuses and all other incentive payments;

- Contribution to training levy and all statuary contributions;

- Contributions for annual and public holidays;

- Fares and time allowances for traveling;

- Safety and welfare facilities;

- Workmen's compensation and third-party liability insurance’s, sick pay or insurance in respect thereof;

- Obligations for redundancy payments;

- Engineering tool and instrument allowance;

- Use, repair and up keeping of engineering tools and instruments;

- Protective clothing and safety personnel protection;

Please confirm the region where your company can undertake engineering services assignments in:

Northern Region

- Balti Municipality and Rayon

- Briceni Rayon

- Dondușeni Rayon

- Drochia Rayon

- Edineț Rayon

- Fălești Rayon

- Florești Rayon

- Glodeni Rayon

- Ocnița Rayon

- Rîșcani Rayon

- Sîngerei Rayon

- Soroca Rayon

Central Region

- Chisinau Municipality

- Anenii Noi Rayon

- Călărași Rayon

- Criuleni Rayon

- Dubăsari Rayon

- Hîncești Rayon

- Ialoveni Rayon

- Nisporeni Rayon

- Orhei Rayon

- Rezina Rayon

- Șoldănești Rayon

- Strășeni Rayon

- Telenești Rayon

- Ungheni Rayon

- Tighina municipality

Southern Region

- Basarabeasca Rayon

- Cahul Municipality and Rayon

- Cantemir Rayon

- Căușeni Rayon

- Cimișlia Rayon

- Leova Rayon

- Ștefan Vodă Rayon

- Taraclia Rayon

The purpose of assessing existing buildings is either to maintain their original use, or to change their use.

In line with UNICEF’s Accessibility Technical Cards and Procedure on Eco-efficiency and Inclusive Access

In the case of UNICEF office construction/renovation/rehabilitation, engage with the Inclusive & Sustainable operations team to ensure compliance with the Procedure on Eco-Efficiency and Inclusive Access in UNICEF Facilities and Operations, including the cases where a green building certification is pursued.

Full architectural set includes master plan, layout, plans, sections, elevations, 3D images, details and finishes.

Full structural set includes foundation details, structural design and details of columns, beams, slabs, stairs, etc.

Such as owner’s permit, construction permit, environmental permit, permits from utility companies, including necessary design/drawings and documentation for service declaration to the government.

Contractors are recommended to have experience in constructing green and accessible buildings.

Declaration of Impartiality and Confidentiality to be signed by external committee members prior starting the evaluation process.

Topographical surveys required for specific sites (e.g. with steep slopes, irregular shapes).

Contours shall be interpolated on the drawings at 0.2m intervals and spot levels shall be shown on the drawing on an approximate 10m square grid.

Geotechnical surveys required for specific sites (e.g. multi-storey building located in a high-risk seismic zone).

Architectural designs for specific complex projects (e.g. UNICEF new offices, new warehouses, landscaping).

Heating, ventilation and air conditioning

Elevators, escalators and automated doors and windows

Gas, electricity and renewable sources such as solar, wind, geothermal and biomass

Information and communications technology

Applies to all construction project related to UNICEF premises and operations. Upon the initiation of the project, the Inclusive & Sustainable Operations team in DFAM-AMS should be engaged to provide the necessary technical and financial support for compliance with the eco-efficiency and accessibility requirements on a case by case basis.

Building service includes electrical, plumbing and sanitary works